# SlideSpark — Test Plan (v1)

App: SlideSpark

Prepared by: Arifen

Role: SQA Engineer

Date: 2025-11-12

## 1. Project Overview

SlideSpark is a mobile app that lets students browse departments and courses, view and favourite/share course slides, and upload course slides (PDF/PPTX) to the community. This test plan describes the strategy, scope, objectives, environment and approach to validate SlideSpark’s functionality, usability, reliability and security.

## 2. Objectives

• Verify core user flows (Google login, browse departments/courses, upload files, profile management).

• Validate search and navigation behavior.

• Ensure file upload validation (file type/size) and secure handling.

• Confirm basic accessibility and UI consistency across devices.

• Provide a prioritized list of tests to automate (smoke/regression).

## 3. Scope

In-scope:

• Login (Google Sign-In) and session management

• Navigation drawer and menu actions (Departments, Profile, Upload File, Rate & Review, Developers, Telegram)

• Department List & Search

• Course List (favorite, share, external link)

• Upload File (dept selector, course name, file picker, validation, upload flow)

• Rate & Review modal

• Profile (view, sign out, request deletion)

• Basic accessibility, offline behavior and performance

Out-of-scope (v1):

• Full backend stress testing (only basic upload and response behavior tested)

• Deep security penetration testing (can be added later)

• Large-scale device farm runs (optional later via Firebase Test Lab)

## 4. Modules to be Tested

• Authentication & Session

• Navigation Drawer & Menu

• Departments (list, search, navigation)

• Courses (listing, favorite, share, external/open-in-browser)

• Upload File page (validation & upload flow)

• Profile & Account actions

• Rate & Review dialog

• Accessibility & Localization basics

• Error/edge cases: network loss, malformed backend response

## 5. Types of Testing

• Functional — core features & negative cases

• UI/UX — look-and-feel, responsiveness, visual alignment

• Compatibility — Android API levels and common screen sizes (low-end to high-end)

• Regression & Smoke — essential checks per build

• Accessibility — TalkBack, focus order, font scaling

• Performance (basic) — screen load times, upload responsiveness

• Integration — Google sign-in flows, external intents (Telegram, Play Store/open link)

## 6. Test Approach

• Manual test execution for exploratory and UI-heavy flows.

• Automate smoke and regression-critical flows using Espresso (Android-first). Appium if multi-platform later.

• Use mocked backend responses for error cases (expired token, malformed JSON, upload errors).

• Log defects in issue tracker (Jira/Trello/GitHub) with device/OS/build details and screenshots.

## 7. Test Environment

• Physical devices: low-end (~2GB), mid-range, flagship (various screen sizes)

• Emulators: API 24 → API 33 (representative)

• Network states: Wi-Fi, Mobile data, Airplane mode, Throttled network (latency)

• Accounts: 2+ Google test accounts (valid, revoked/expired)

• Tools: Android Studio / adb / logcat, Espresso, Appium (optional), Firebase Test Lab (optional), Postman / Mock server

## 8. Entry & Exit Criteria

Entry Criteria:

• Signed APK (debug/release) available

• Test accounts & test data ready

• Basic backend connectivity (or mocks for offline test)

Exit Criteria:

• All P0/P1 defects resolved & re-tested

• Smoke tests pass for the build

• Test summary report delivered

## 9. Test Deliverables

• This Test Plan document

• Test Cases (CSV / Excel) — mapped to features/screens

• Bug Report log (with reproducer steps & screenshots)

• Test Execution Report (pass/fail counts)

• Automation scripts for smoke tests (Espresso/Appium) — optional

## 10. Priority / Risk Areas

P0 (Critical): Authentication, token handling/storage, upload acceptance/rejection rules, app crashes.

P1 (High): Search/filter behavior, navigation between screens, favorite/share actions.

P2 (Medium): Accessibility, localization, UI polish.

P3 (Low): Analytics events, non-blocking cosmetic issues.

## 11. Smoke Test Suite (run on every build)

S01 — Launch app (logo + sign-in visible)
S02 — Google Sign-In successful login → Department List loads
S03 — Open navigation drawer (hamburger) → menu visible
S04 — Search department (e.g., “CSE”) → filtered results
S05 — Open Department → Course List loads
S06 — Course favorite toggles & persists across session restart
S07 — Course share opens system share sheet
S08 — Upload File basic flow (select dept, enter course name, pick valid PDF ≤10MB) → success message
S09 — Profile view & Sign Out → returns to login
S10 — Rate modal opens and submit/cancel work

## 12. Example Test Cases (concise)

The following rows can be copied into Excel with additional columns (Actual Result, Environment, Priority, Severity, Status, Notes).

| ID | Feature | Scenario | Preconditions | Steps | Input | Expected |
| --- | --- | --- | --- | --- | --- | --- |
| TC-LOGIN-01 | Login | UI elements visible | Fresh install | Launch app | N/A | Logo & Sign-in visible |
| TC-LOGIN-02 | Login | Successful Google Sign-In | Internet ON | Tap sign-in → choose account | Valid Google acct | Redirect to Dept List; token stored |
| TC-DEPT-02 | Search | Positive match | Departments loaded | Type "CSE" | CSE | Only CSE returns |
| TC-COURSE-01 | Course | Favorite toggle | CSE courses loaded | Tap star | N/A | Star toggles and persists |
| TC-UPLOAD-02 | Upload | Accept valid file | Upload screen | Select PDF <=10MB & submit | sample.pdf (2MB) | Upload success message |
| TC-PROFILE-01 | Profile | Display & Sign Out | Logged in | Open Profile | N/A | User info shown; Sign Out clears session |

## 13. Expanded Test Areas & Edge Cases

Authentication:

• Multiple Google accounts on device
• Rapid tapping on Sign-In (debounce)
• Expired/revoked tokens (simulate)

Upload:

• Blocked file types (.exe, .zip etc.)
• File picker permission denied flow
• Upload with intermittent network — resume/timeout handling
• Server returns 4xx/5xx responses — show friendly message

Navigation:

• Back press handling during in-flight upload or dialogs
• Deep-link intent when returning from external browser/link

UI/UX:

• Large text/font scaling
• RTL if supported
• Long translations overflow

## 14. Automation candidates (priority order)

1. Login success (Google sign-in) — can use mocked OAuth in CI.

2. Department list loads & search filter.

3. Course favorite toggle and share (basic share sheet open).

4. Upload file validations (file type/size checks) — partial automation with local files and mocked backend.

5. Profile sign out.

## 15. Test Data

• Google accounts: test.gs1@example.com (valid), test.gs2@example.com (revoked)

• Files: sample.pdf (2MB), slides.pptx (5MB), bigfile.pdf (12MB), badfile.exe (rejected)

• Departments list: CSE, EEE, SWE, NFE, Pharmacy, Tourism & Hospitality

• Courses: Algorithms, AI, Basic Electronics Lab, Bangladesh Studies

## 16. Risks & Mitigation

• OAuth misconfiguration → verify SHA & package in Google console before tests.

• Large file server timeouts → implement client-side size limit & progress UI, mock server timeouts during tests.

• Missing error handling → proactively add test cases for backend 4xx/5xx responses.

## 17. Schedule (example)

• Test case creation & review: 1 day
• Environment setup: 0.5 day
• Smoke execution per build: 0.5 day
• Full regression: 2–3 days
• Automation (initial 5 scripts): 2–4 days

## 18. Reporting & Defect Handling

• Log defects with steps, environment, logs and screenshot. Priority/Severity assigned per mapping (Critical/High/Medium/Low).

• Daily smoke report for active builds.

• Final test summary: pass rate, open defects by severity, risks and recommendations.

## 19. Quick Pre-release Checklist

• Google sign-in validated with 2 accounts
• Departments and Courses navigation smoke passed
• Upload validation: only PDF/PPTX, ≤10MB enforcement
• Rate & Review modal functional
• Profile sign out and deletion request trigger behavior validated
• No crashes in smoke flows; critical defects fixed